# Work division and ownership

Two units share this project, so there are two divisions. The portfolio unit

(UFCEP4-0-3) division is the contribution matrix in the Agile delivery record and

is not changed here. The implementation unit division below covers the

artefacts this project grew beyond the portfolio brief: the runnable model, the

Java workers, the forms and the test evidence.

Every activity has a first owner (leads delivery, answers for it) and a

second owner (keeps current enough to take over), as the brief requires.

## 1. Who owns what

| Deliverable | First owner | Second owner | Where it is |
| --- | --- | --- | --- |
| Operational model O1, merged and integrated | max | henry | 02_BPMN_Models/O1_Operational_Merged.bpmn |
| Strategic models S1, S2, S3 | max | finn | 02_BPMN_Models/S*.bpmn |
| Model validation (moddle, structural, Camunda 8 lint, layout) | peter | max | 09_Tests_and_Tools/validate-models.py |
| 69 Camunda Forms and their task bindings | peter | henry | 03_Forms/ |
| Form validation and rendering evidence | peter | finn | 09_Tests_and_Tools/validate-forms.py, render-forms.mjs |
| Java job workers — 3 gating workers (slots, capacity, payment) | finn | peter | 04_Java_Worker/.../tasks/QueryAvailableAppointmentSlotsWorker.java, RequestTreatmentCapacityWorker.java, RequestSecurePaymentWorker.java |
| Java job workers — correspondence and referral (4) | max | finn | .../tasks/RequestMissingDocumentationWorker.java, SendReferralOutcomeWorker.java, RedirectReferralWorker.java, SendAppointmentConfirmationLetterWorker.java |
| Java job workers — clinical and finance (3) | peter | finn | .../tasks/RequestBloodTestWorker.java, RequestRefundWorker.java, GenerateManagementReportsWorker.java |
| Worker failure handling, audit log, episode correlation | finn | henry | .../AbstractWorker.java, support/OperationsLog.java, support/HospitalStore.java |
| Worker unit tests (41) | peter | finn | 04_Java_Worker/src/test/java/uk/ac/uwe/hospital/ |
| Variable-to-gateway contract (which worker writes what the gateway reads) | henry | max | 09_Tests_and_Tools/validate-contract.py, README contract table |
| Acceptance run — 18 cases against the deployed build | peter | max | 09_Tests_and_Tools/run-acceptance.mjs |
| Worker-driven scenarios — 6 cases | finn | peter | 09_Tests_and_Tools/run-worker-demo.mjs, run-worker-scenarios.ps1 |
| Tasklist browser run — 19 forms filled by hand | peter | henry | 09_Tests_and_Tools/run-form-tasklist.mjs, evidence in 05_Test_Evidence/form-demo/ |
| One-command verification (9 steps) and its evidence | henry | peter | 09_Tests_and_Tools/verify-all.ps1, 05_Test_Evidence/verification/ |
| Deployment and cluster evidence | max | peter | 05_Test_Evidence/, 09_Tests_and_Tools/deploy-all.mjs |
| Requirements traceability (44 requirements, four levels) | henry | max | 04_Portfolio_documents/...Task03... |
| Alignment evaluation | henry | finn | as above |
| Acceptance criteria evaluation and the criteria revisions | henry | peter | ...Task04... |

## 2. The implementation unit, by share

Each column sums to 100%. The Total column is the split of the group mark, which

the group agreed to divide equally: 25% each. The two are different measures —

the activity columns record who carried which work, the Total column records how

the mark is shared — so a member can hold a large share of one activity and still

take an equal share overall.

| Member | Runnable model | External workers | Camunda Forms | Tests and evidence | Total |
| --- | --- | --- | --- | --- | --- |
| max | 45% | 25% | 15% | 20% | 25% |
| finn | 10% | 40% | 10% | 25% | 25% |
| henry | 15% | 15% | 20% | 30% | 25% |
| peter | 30% | 20% | 55% | 25% | 25% |

Rationale, in the same voice as the portfolio matrix: peter owns the forms and

the testing, which is where most of the implementation work sits, and he wrote the

acceptance run and the form checks; finn owns the external workers, including

the three that govern a gateway variable; max owns the runnable model and the

integration that makes six process definitions deploy as one family; henry

owns the variable-to-gateway contract, the verification suite and the evidence

that ties each artefact to a requirement.

## 3. What each person must be able to explain

The brief says every member must be able to explain their contribution, and the

two marked standups are individual. Rehearse these four before the session.

### max — the model and the integration

Why four files and not one. Strategic activities are not operational steps:

S1, S2 and S3 answer different questions from O1, and merging them would

bury the business view in task detail.

Why one referral message starts three processes. All three models declare

the same start message, so a single referral wakes the operational process and

both strategic ones. Explain that this is a consequence of modelling the same

business at two levels, and that the walkthrough cancels the two strategic twins

so the operational path is what you see.

What deploying found that validation did not. Three XSD sequence violations

and one runtime form-binding defect (DEP-01 to DEP-04).

### finn — the workers and failure handling

Which worker owns which gateway variable. Three do:

query-available-appointment-slots writes suitableSlotFound,

request-treatment-capacity writes treatmentCapacityConfirmed,

request-secure-payment writes paymentStatus. If one writes the wrong name,

the gateway takes a branch nobody chose and nothing errors.

Why "no answer" is not "no capacity". A provider that answers "no" is a

business outcome the model already branches on; a provider that does not answer

is a retry (TransientJobException -> fail with one fewer retry). Reporting a

network fault as no capacity sends a patient to escalation for the wrong reason.

The known gap. The models declare no error boundary events, so a rejected

job becomes an unhandled-error incident instead of being caught. That is stated

in 04_Java_Worker/README.md rather than hidden.

### henry — requirements, the contract and the evidence

The variable-to-gateway contract. validate-contract.py checks that every

variable a worker demands can actually be supplied by a form, another worker or

the process start. It found two real gaps: appointmentReference and

redirectDestination were demanded by workers but no form could supply them,

which stalled a live run with an incident.

The traceability. 44 requirements traced at four levels — requirement,

strategic activity, i* element, implementation artefact — 28 fully, 12 partly,

2 not supported, 2 out of scope, with the two out-of-scope ones named as such.

The verification suite. Nine checks, one command: build and 41 unit tests,

model validation, deploy, 18 acceptance cases, 6 worker scenarios, document

layout, form validation, form rendering, worker input contract. All pass in the

workspace.

### peter — forms, tests and the interactive run

The form-to-task binding. 69 forms, 99 user tasks, every task bound, no

orphans, no invalid JSON, and every form renders under form-js — the renderer

Tasklist uses. A form can be valid JSON, deploy cleanly and still fail to render;

only the renderer can tell you that.

Why a blank field is dangerous. A form submits every field it renders, so a

field left empty overwrites an existing process variable with an empty

string. That is how appointmentReference was wiped by the next task's form.

The Tasklist run. One command starts the workers, opens Tasklist, logs in as

demo and fills 19 forms in sequence while the workers handle the automated

activities; the instance ends COMPLETED with no incidents.

## 4. Who did what, concretely

Backlog identifiers (PB-…, S3-…, S4-…) are the ones in the portfolio's own

backlog and standup records, so every line here can be checked against them.

### max — strategic BPMN and integration

Portfolio work. Modelled and merged the strategic view: S3-02 built

S1_Strategic_Landscape (24 flow nodes, 7 external participants) and the

abstraction note; S3-03 the six-lane referral-to-authorisation model; S4-05

rebuilt the three Sprint 1/2 fragments as one model family sharing one participant

register and naming convention, and O1_Operational_Merged merged them at task

level; S4-06 wrote the message-flow register; S4-07 fixed the correlation-key

defect that made a message boundary event invalid. 45% of the BPMN activity and

second owner on the traceability table.

Implementation work. WorkersApplication.java (registers the eleven workers

and refuses to start if a declared job type has no subscriber — the coverage check

that catches a process that would otherwise park silently) and WorkerConfig.java;

three workers: SendReferralOutcomeWorker, RedirectReferralWorker,

SendAppointmentConfirmationLetterWorker; the deployment path (deploy-all.mjs)

and the cluster evidence in 05_Test_Evidence/.

Point at this. 02_BPMN_Models/O1_Operational_Merged.bpmn, the 68/68 + 6

process-definition deploy line, 05_Test_Evidence/.

Ten-second proof. Open O1 in Camunda Modeler: eight lanes, 59 flow nodes,

15 message flows, status bar clean.

### finn — i* models and the external workers

Portfolio work. S3-09 closed the i* tooling decision and drafted the SD

model (12 actors, 27 dependencies); S3-10 wrote the SR decompositions; S4-12

delivered SD v1.0 (16 actors, 40 typed dependencies) and S4-13 the SR;

S4-14 recorded the soft goals with their conflicts; S4-15 reconciled the

assumptions note. 60% of the i* activity.

Implementation work. AbstractWorker.java — the single place that decides

what a failure means (answer "no" is a business outcome; no answer is a retry;

invalid input is a named error; anything unexpected is an incident);

HospitalStore.java (episode correlation and duplicate-payment detection);

OperationsLog.java (append-only audit with actor, time and action); the three

workers that own a gateway variable: QueryAvailableAppointmentSlotsWorker

(suitableSlotFound), RequestTreatmentCapacityWorker

(treatmentCapacityConfirmed, with the attempt counter and next-attempt date that

REQ-16 needs) and RequestSecurePaymentWorker (paymentStatus, with the

card-data exclusion and duplicate suppression). Author of the six worker-driven

scenarios.

Point at this. 03_iStar_models/, the three worker classes named above,

05_Test_Evidence/worker-run/workers-capacity-unavailable.log (the line

no capacity on attempt 1 followed by capacity confirmed on attempt 2).

Ten-second proof. Open iStar_SR_Initial_Release.pdf, then the

capacity-unavailable scenario log.

### henry — requirements, the variable contract, the evidence

Portfolio work. S3-13 closed the requirements list at 44 identifiers with

their source sentences; S3-15 added the filename convention and the definition

of done to the README; S3-08 produced the version snapshots and started the

traceability at 35 of 44 rows; S4-16 completed the trace to 44 rows (28 fully,

12 partly, 2 not supported, 2 out of scope); S4-17 wrote the ten prioritised

improvements; S4-21 assembled the portfolio and ran the hand-in check.

PB-05/PB-06 requirements and user stories, PB-07 the traceability matrix,

PB-36/PB-37 the alignment evaluation and its 44-requirement trace,

PB-38–PB-40 the change log and criteria revisions, PB-02 the repository,

README and filename convention, PB-03/PB-04 the backlogs and definition of

done, PB-42 the feedback action log, PB-43 the retrospectives. 45% of the

evaluation activity, 60% of the documentation activity.

Implementation work. JobContext.java (validated reads: a missing or

malformed variable is rejected by name, because a FEEL null on a gateway takes

a branch nobody chose), ValidationException.java, Ids.java;

validate-contract.py, which checks that every variable a worker demands can

actually be supplied and found two real gaps (appointmentReference,

redirectDestination); the nine-step verify-all.ps1 and its evidence; the

requirement→test matrix (build-reqtest.py, 44 requirements against the 18

executed cases); two workers, RequestMissingDocumentationWorker and

DistributeClinicalCorrespondenceWorker.

Point at this. 04_Portfolio_documents/...Task03... (the 44-row

traceability), 04_Portfolio_documents/...Task04... (the criteria evaluation),

09_Tests_and_Tools/validate-contract.py, 09_Tests_and_Tools/verify-all.ps1,

05_Test_Evidence/verification/.

Ten-second proof. Open the traceability table and read one row across its four

levels, then run validate-contract.py and show the two gaps it caught.

### peter — forms, testing and the interactive run

Portfolio work. S3-14 produced the revised criteria table with the original

wording retained beside each revision; S3-16 built the repeatable lint and audit

export; S4-08 deployed the model family and re-validated it; S4-19 executed the

acceptance cases. 35% of the evaluation activity through the acceptance testing and

the forms.

Implementation work. All 69 Camunda Forms and their bindings to 99 user tasks,

including the field that closes the worker contract gap (appointmentReference on

the booking forms, redirectDestination on the referral decision form);

support/ExternalServices.java (the simulated providers, including the four

payment outcomes the gateway distinguishes) and support/FailureInjection.java

(deterministic fault injection); three workers, RequestBloodTestWorker,

RequestRefundWorker, GenerateManagementReportsWorker; validate-forms.py,

render-forms.mjs (all 69 forms rendered by form-js, the renderer Tasklist

uses) and the 41 unit tests; run-acceptance.mjs (18 cases) and

run-form-tasklist.mjs — the interactive run that opens Tasklist and fills 19

forms in sequence.

Point at this. 03_Forms/, 05_Test_Evidence/worker-run/form-render.txt

(TOTAL=68 FAILED=0), 05_Test_Evidence/form-demo/ (19 screenshots),

04_Java_Worker/src/test/.

Ten-second proof. Run run-form-tasklist.mjs: the browser opens, fills a form,

moves to the next.

## 5. Working rules the group agreed

The first owner delivers and answers for the activity; the second owner keeps

up to date so the work does not stop if the first cannot continue.

Nothing is Done until it has been reviewed by the second owner, is in the

shared workspace, and is linked to its evidence.

A defect found by running the system is recorded, not quietly fixed: see

08_Repository_Documents/defect-log.md.

Evidence over assertion: a claim in a document must point at a file that can be

re-run.