## Slide 1
UFCEP6-0-3 · ADVANCED INFORMATION SYSTEMS DEVELOPMENT
Hospital Patient Referral, Treatment & Administration System
The second release: what we changed, why, and what it cost
Three questions this deck answers
1. What did the second release actually change? — five changes, each with before and after
2. What did the feedback ask for, and what did we do with it? — fourteen items, twelve implemented
3. How good was our plan, really? — planned against actual, and what we would do differently
Group: max · finn · henry · peter Second release · 22 October 2026
Notes: 【谁讲】max（开场）；【时长】20 秒；【页码】1
英文（可照念）：Good morning. In September we brought you a process we had modelled and executed. Today we bring you the same system as a service: one that is governed by role, stores its own records, and can prove it still works. Three questions, fifteen minutes.
中文提示：三行就是全场的目录，念完直接翻页。不要说"我们做了很多功能"——要说"我们补了五个具体缺口，每个都有 before/after"。
【脱稿必说】第二版不是功能更多，是同一套东西多了三样：权限、数据库、可复现的验收证据。
【追问三连】
Q: 和九月那份有什么本质区别？ A: 九月证明"能建模能跑"；十月证明"能控制、能存、能反复验"。
Q: 为什么只有 5 个变化，不是更多？ A: 竞品不是数量。14 条反馈里 12 条落地，2 条有明确不做的理由（p5、p14）。
Q: 谁是客户？ A: 导师扮演客户；我们按"客户评审"口径组织，每条改动都对应一条反馈。

## Slide 2
SECOND RELEASE · 22 OCTOBER 2026
From a model that deploys, to a service that is governed, persisted and evidenced
max
The initial release proved the process could be drawn and executed. The second release proves it can be controlled, stored and tested.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
2
4
BPMN models S1, S2, S3, O1
7
process definitions deployed as one set
69
Camunda Forms bound to user tasks
18
acceptance cases in the harness
Three capabilities that did not exist in September
– Role-based task routing — authorisation is on, and two roles see different inboxes
– A database — business records and the audit trail survive a restart
– A re-runnable acceptance harness — 18 cases in one command, evidence retained
And three we still cannot claim
– Live integration with an external provider — all four are simulated
– Management reporting output — the monthly timer has not elapsed
– A tested availability or downtime procedure — no procedure exists to test
Notes: 【谁讲】max；【时长】35 秒
英文：Four numbers to hold on to: four models, seven process definitions, sixty-nine forms, eighteen acceptance cases. On the left, three things that did not exist in September. On the right, three we still cannot claim — and we will come back to them on page 14.
中文提示：左边三块是"我们补上的"，右边三块是"我们没补上的"。主动讲右边，是这份 deck 的评分策略。
【脱稿必说】四个数字记牢：4 / 7 / 69 / 18。
【追问三连】
Q: 69 个表单是不是太多了？ A: 一个用户任务一张表单，84 个任务定义里 69 个需要人填；剩下的是服务任务和网关。
Q: 为什么 4 个模型不是 1 个？ A: 战略层和操作层分开画，抽象层级不同；O1 是操作级合并视图，S1-S3 是战略级。
Q: 右边三条为什么不做？ A: 不是不想做：一条要外部系统，一条要等一个月，一条要医院先给可用性流程。

## Slide 3
BASELINE · WHAT SEPTEMBER DELIVERED
What the initial release delivered, and the five gaps we already knew about
max
The second release was scoped against these five, not against a wish list.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
3
Delivered at the initial release (28 September)
– Operational model O1 deployed and executed on a real Camunda 8 cluster
– 68 Camunda Forms generated from the models and bound to their user tasks
– 18 acceptance cases executed against the deployed model — 18 passed, 0 incidents
– 41 worker unit tests; 0 moddle warnings; 0 Camunda 8 lint reports
– Defect log: 16 categories in the Sprint 1/2 files, 4 found only at deployment
The five gaps, stated then and not hidden
– 1 Enforced role-based access — candidate groups expressed intent, the engine ignored membership
– 2 Immutable audit records — written to an in-memory map
– 3 Management reporting output — the monthly timer had not elapsed
– 4 Live external integration — scheduling, correspondence, clinical and payment were simulated
– 5 Availability / downtime — no procedure existed to test
October status: gap 1 closed with evidence. Gap 2 partly closed. Gaps 3, 4 and 5 remain open and are stated on page 14.
Notes: 【谁讲】max；【时长】45 秒
英文：In September we were honest about five things we had not done. Enforced RBAC, immutable audit, reporting output, live integration, and any availability procedure. This release was scoped against that list. One is now closed with evidence, one is partly closed, three are still open — and they will still be open on page 14.
中文提示：这一页的任务是"建立可信度"。九月我们自己列了 5 条缺口，老师手上应该有记录；现在逐条对账。
【脱稿必说】这一版是冲着九月自己列的 5 条缺口做的，不是新想出来的需求。
【追问三连】
Q: 九月的 18/18 还算数吗？ A: 算数，但只在 26 号那个 build 上。最终 build 要重跑，p11 说清楚。
Q: 缺口 2 为什么只是"部分"关闭？ A: 审计表是 append-only 且 API 没有改删方法，但没做数据库层权限。
Q: 为什么先做 RBAC 不做集成？ A: 集成需要外部系统，RBAC 是案例里最硬的合规要求，且能被证据证明。

## Slide 4
RESPONSE TO FEEDBACK · 20%
Fourteen points of feedback, five themes, and two we did not implement
henry
Every point is traced to a decision, an action and an artefact. The two we did not implement are on this deck on purpose.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
4
A
Execution gap in the model
The booking path did not show what happens when the external service is unavailable.
1 item
P-01
B
Evidence quality
Criteria were narrative, claims were unsourced, and there was no before/after.
4 items
P-02 04 06 08
C
Model integrity
Pool names did not match the process names inside them.
1 item
P-07
D
Governance and traceability
No review rule, no i* timeline, no task id in the trace, no record of unimplemented actions.
4 items
P-03 09 12 14
E
Not deliverable this release
Urgency rules and an automated RBAC regression suite.
2 items
P-10 11
12 of 14 implemented · 2 not implemented, with the reason and the residual risk recorded · the two are named on the next page and justified on page 14
P-10 · urgency classification rules — not implemented
– Why it stopped here
– The case study says the hospital has not agreed a complete set of urgency rules, and the module team confirmed none would be issued before hand-in.
– What we did instead
– Urgency is modelled as a soft goal, not as a rule; the urgent-enquiry path stays discretionary.
– Residual risk
– Two patients with the same presentation could be triaged differently. An urgency-rules decision is a second-release Must.
P-11 · automated RBAC regression — not implemented
– Why it stopped here
– Sprint 4 had no capacity left once the deployment defects and both evaluations were re-scoped.
– What we did instead
– RBAC is evidenced by a live two-role check (0 against 785, 0 failures) and by design inspection.
– Residual risk
– A regression could silently reopen a role. It is the one gap we have fixed but cannot auto-prove; a regression suite is a second-release Should.
Notes: 【谁讲】henry；【时长】50 秒
英文：Fourteen points came back across two sprint reviews. We grouped them into five themes. Theme E is the interesting one: two points we did not implement. We left them on the slide, and we justify them on page 14, because the rubric asks for unimplemented feedback to be justified, not hidden.
中文提示：不要逐条念 FB 编号，只念 5 个大写字母和那一句"2 条没做"。E 那一行要停 1 秒。
【脱稿必说】14 条里 12 条落地，2 条没做；没做的理由在 p14，我们主动放上来。
【追问三连】
Q: 哪 2 条没做？ A: P-10 紧急度规则（医院没给规则）；P-11 RBAC 自动化回归（Sprint 4 没容量）。
Q: B 组 4 条为什么算一类？ A: 都是"证据不够硬"：不可测、没出处、没有 before/after、没有度量方法。
Q: 反馈从哪来？ A: 两次 sprint review（SR2、SR3）和 SR4 上导师给的，记录在 feedback action log 里。

## Slide 5
RESPONSE TO FEEDBACK · TRACEABILITY
Feedback to decision to action to evidence to outcome — all fourteen rows
henry
Two rows are not implemented. They are marked, not omitted.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
5
ID | Feedback | Decision | Evidence | Outcome
P-01 | No path when the external service is unavailable | Add a pending-booking path with a recorded retry | T_KeepPending · TC-11 | Implemented
P-02 | Criteria must be measurable | Rewrite with a measurement method; keep the original wording | 28 revised criteria · Task 04 | Implemented
P-03 | No review rule in the repository | Protect main; record contribution evidence | git log · contribution matrix | Implemented
P-04 | Claims unsupported by the case study | Add a source column to assumptions and re-check requirements | assumption-register.md | Implemented
P-05 | SR model must be defensible branch by branch | Complete SR coverage; urgency as a soft goal | SR v1.0 · 61 elements | Implemented
P-06 | Prove the criteria are measurable | Measurement method plus a coverage map | 28 criteria · 18 cases | Implemented
P-07 | Pool names do not match process names | Rebuild as one model family, single participant register | 4 models · validator clean | Implemented
P-08 | Show the original defects are gone | Publish a before/after validation comparison | Appendix B · validation logs | Implemented
P-09 | i* must not be claimed to have informed the design | State the timeline wherever i* is used | Task 02 / 03 wording | Implemented
P-10 | Agree the urgency classification rules | Ask the module team for the rule | none — no rule issued | Not implemented
P-11 | Add automated RBAC regression tests | Automate role and audit checks | none — design inspection only | Not implemented
P-12 | Put the operational task id in the trace row | Combine the strategic and operational columns | Task 03 v2 | Implemented
P-13 | Give a recommendation against each failure | Add a recommendation per failure | Task 04 §6 | Implemented
P-14 | Record unimplemented actions with a reason | Record reason and outstanding implication | P-10, P-11 | Implemented
P-01 to P-14 are this deck's own running numbers. The portfolio's feedback record numbers the same points in its own scheme; the substance, not the identifier, is what matches.
Notes: 【谁讲】henry；【时长】60 秒
英文：This is the trace, all fourteen rows. Read only the last column: twelve implemented, two not. P-10 and P-11 are red because they are not done, and page 14 gives the reason and the residual risk for each.
中文提示：这一页不要念。用手指从最右列往下划一次，停在两个红字上，说"这两条没做，原因在下一页"。
【脱稿必说】每条反馈都有 decision、action、evidence 三列可查；没做的两条标红。
【追问三连】
Q: P-11 为什么不做？ A: Sprint 4 的容量被部署缺陷和两份评估重排吃掉了；理由是容量，不是难度。
Q: P-10 谁该给规则？ A: 模块组；他们确认在交稿前不会发布，所以 urgency 只能是 soft goal。
Q: 有没有反馈是你们不同意的？ A: 没有不同意的；是两条做不了，不是两条不该做。

## Slide 6
FURTHER DEVELOPMENT · CHANGE 1 OF 5
Change 1 — two tasks were secretly parallel splits
max
BPMN reads two unconditional outgoing flows as a parallel split. So every refund case both refunded the payment and retained it.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
6
BEFORE · initial release
T_RefundDecision
refund the payment
retain the payment
no gateway → both branches always run
AFTER · second release
T_RefundDecision
refund = "refunded"
retain (default)
explicit gateway → exactly one branch
3
instances of the same defect found in the model family
2
implicit AND-splits replaced by explicit gateways
0
structural findings across all four models
4
models rebuilt on one participant register
Defect | Model and element | Before | After
DEF-17 | S3 T_RefundDecision | two unconditional outgoing flows → refunded and retained at once | G_RefundDecision, refund branch conditional, retain is the default
DEF-18 | O1 / S3 T_AuthoriseUrgentTreatment | two unconditional flows → implicit AND-split | G_UrgentTreatmentAuthorised, an explicit parallel gateway
DEF-19 | S1 G_Accepted | branched on an accepted boolean no form collected → never left the default | branches on the controlled referralDecision, collected by a select
Notes: 【谁讲】max；【时长】60 秒
英文：Look at the left panel. Two flows leave the task with no gateway. BPMN 2.0 says that is a parallel split, so both branches always run — the refund case refunded and retained the payment at the same time. Nobody spotted it by reading the diagram. The right panel is the fix: an explicit exclusive gateway with a condition on one branch and a default on the other. We found the same class of defect three times, which is why we rebuilt the model family rather than patching.
中文提示：左图是"看不出来的错"，右图是"看得出来的对"。讲的时候手指从左图的分叉处划到右图的菱形。
【脱稿必说】两条无条件出线在 BPMN 里等于并行，所以退款和保留同时发生。
【追问三连】
Q: 为什么九月没发现？ A: 图上看不出问题；只有按 BPMN 语义读，或者跑起来，才会暴露。
Q: 谁发现的？ A: 第二轮审查按案例逐条比对时发现的，记在 defect-log 的 DEF-17 到 DEF-19。
Q: default flow 为什么必须有？ A: 否则变量取值不在条件里时，引擎报 "no outgoing sequence flow could be selected"，实例直接 incident。

## Slide 7
FURTHER DEVELOPMENT · CHANGE 2 OF 5
Change 2 — the forms collected less than the process already needed
peter
The models were correct. The forms in front of them were not: gateways compared values that no field could produce.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
7
69
Camunda Forms 68 rewritten, 1 new
10
control types corrected
41
controls added for data the process needed
115
validations added to existing fields
A value was typed, not chosen
– Four gateways compared exact strings, but the field was a free text box.
– referralDecision — accepted / rejected / information required / redirected
– referralUrgency — urgent / routine
– enquiryType — administrative / financial / clinical
– paymentStatus — four controlled values
– All four are select controls now, and all four are required.
A number was a tick box
– The 7-day letter rule and the 1-month and 3-month escalations compare numbers.
– letterDelayDays — was checkbox, now number, 0 to 365
– letterAgeMonths — was checkbox, now number, 0 to 120
– A tick box can only ever be true or false, so the comparison could never be satisfied honestly.
Three inputs no form collected
– Each fell back to a default chosen by code, not by a person.
– documentationCheckResult — now in form-check-referral-documents
– letterRecipients — now in form-clinic-letter-admin-check
– refundAuthorised — now in form-refund-decision
– 0 worker inputs remain with no form source.
Notes: 【谁讲】peter；【时长】55 秒
英文：The models were right, the forms were wrong. Four gateways compared exact strings while the field was a free text box. Two numbers were tick boxes, so a seven-day rule could never be satisfied honestly. And three worker inputs had no form at all, so code chose the value. Sixty-eight forms rewritten, one new, ten control types corrected, forty-one controls added, a hundred and fifteen validations added.
中文提示：三个卡片三件事：字符串被手打、数字被当勾选、有三个变量根本没人填。数字在中上方，念这四个。
【脱稿必说】模型是对的，表单没跟上：网关比的是精确值，输入框却允许随便打字。
【追问三连】
Q: 115 条校验都是必须的吗？ A: 主要是 patientId 的格式校验（每张表单一条）加上业务字段的 required。
Q: 69 个表单怎么保证不漂移？ A: 表单从模型生成，validate-forms.py 校验 0 invalid JSON、任务绑定齐全。
Q: 无障碍（LO1）体现在哪？ A: 必填项有标签、下拉代替自由文本、可用格式/翻译由 clinic-letter 表单显式收集。

## Slide 8
FURTHER DEVELOPMENT · CHANGE 3 OF 5
Change 3 — every role used to see every task; now they do not
finn
Two settings in the shipped engine configuration meant authorisation was never evaluated at all.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
8
BEFORE · initial release
authorizations.enabled = false
unprotected-api = true
Every authenticated user saw every task. All ten roles had an identical inbox.
AFTER · second release
authorizations.enabled = true
unprotected-api = false
10 groups, 10 users, 99 candidate-group references read out of the models themselves.
0
tasks visible to a user with no role
norole.demo · HTTP 200
785
tasks visible to medical-secretaries
secretary.demo · HTTP 200
0
enforcement failures recorded
re-checked 15 October 2026
– The grants are deliberately identical across all ten groups. What separates the roles is the candidate group on the task, not the permission set — which is exactly what 0 against 785 demonstrates.
Group | Tasks routed | Group | Tasks routed
medical-secretaries | 6 | call-handling-team | 6
consultant-team | 19 | finance-team | 6
clinical-nurse-specialist-team | 2 | patient-pathway-coordinators | 0
outpatient-bookings-team | 9 | administrative-management | 0
treatment-bookings-team | 4 | hospital-management | 1
Full per-role extract, with its source hash: 05_Test_Evidence/rbac/rbac-visibility-evidence.pdf · recompute with 09_Tests_and_Tools/verify-rbac.py
Notes: 【谁讲】finn；【时长】55 秒
英文：Two settings in the shipped configuration meant authorisation was never evaluated. Both are now flipped. Ten groups, ten users, ninety-nine candidate-group references, all read out of the deployed models so the identity data cannot drift. A user with no role sees zero tasks. A medical secretary sees seven hundred and eighty-five. Zero enforcement failures.
中文提示：这页的核心不是"我们做了 RBAC"，是"我们证明了角色真的不一样"。0 和 785 就是证据。
【注意】本页不放截图：证据是 task-visibility.json 的数字，加上 rbac-visibility-evidence.pdf（0 vs 785，15 Oct 复核）。现场若能用 secretary.demo / finance.demo 各登录一次，直接演示两个不同收件箱，比截图更有说服力。
【脱稿必说】默认配置下授权根本没被评估；现在 0 对 785，failures 0。
【追问三连】
Q: 785 是不是太多了？ A: 是所有历史实例里属于这个组的任务总和；重要的是"无角色=0"。
Q: 另外两个组为什么收件箱是空的？ A: patient-pathway-coordinators 和 administrative-management 的任务在当前模型里没有路由到具体任务定义——这是已知缺口。
Q: 权限是怎么授予的？ A: setup-rbac.py 从模型里读出 candidateGroups，再建组、建用户、授 PROCESS_DEFINITION 和 USER_TASK。

## Slide 9
FURTHER DEVELOPMENT · CHANGE 4 OF 5
Change 4 — the records lived in maps; now they live in a database
finn
Two separate JVM processes. The second shares nothing with the first except the database file — so anything it reads back survived a restart.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
9
H2
embedded database plain JDBC, no ORM
4
tables created on first use
7 / 7
persistence checks pass across two processes
41
unit tests still pass unchanged behaviour
The four tables
– record — business records keyed by episode, payload as JSON so new fields need no migration
– appointment_index — de-duplication now enforced by a primary key
– attempt_counter — incremented in one statement, so concurrent retries cannot lose a count
– audit_log — append-only, instant set at write time, no update or delete on the API
What the reading process proved
– Referral REF-PERSIST-1 survived with its patient id — PASS
– Appointment APPT-PERSIST-1 survived — PASS
– The persisted payment still trips the duplicate-payment rule — PASS
– The appointment index still recognises the booking — PASS
– The attempt counter still reads 2; the audit log kept both entries — PASS
– The audit log still exposes no update or delete operation — PASS
Stated limit: in this sandbox the H2 file lock cannot be acquired, so a second process opens the file read-only and only one process may write at a time. That is an environment restriction, not a property of the design — and it is why the proof is a write-then-exit-then-read, not a live two-writer test.
Notes: 【谁讲】finn；【时长】45 秒
英文：Both stores used to be maps, and their own Javadoc said so — "deliberately not a database, nothing survives a restart". Now H2, four tables, same public API, so no worker had to be rewritten. The proof is two separate JVMs: process one writes and exits, process two reads back. Seven checks pass. Forty-one unit tests still pass, which is how we know behaviour did not change.
中文提示：这一页要主动讲黄色那条限制。藏起来才会被扣分。
【脱稿必说】写入进程退出，另一个 JVM 读回来 7/7——这才叫"存住了"。
【追问三连】
Q: 为什么用 H2 不用 PostgreSQL？ A: 单节点演示；代码是纯 JDBC，换成服务器数据库只改 URL 和驱动。
Q: 跨进程写不了，算不算没做到？ A: 演示要求是"存下来再读回来"，这个成立；跨进程写受沙箱文件锁限制，已记录。
Q: 为什么不重写 worker？ A: 公开接口不变，重写 26 个 worker 只增加风险不增加证据。

## Slide 10
DEMONSTRATION · 3 MINUTES
One run, five changes: deploy, start, two roles, bad input, persistence, evidence
peter operates · finn narrates
Live where the cluster is up; recorded backup cued on the desktop.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
10
1
Deploy
node 09_Tests_and_Tools/deploy-all.mjs
7 definitions and 69 forms in one command.
2
Start
Start Patient referral from Operate
An instance appears in Operate.
3
Role A
Tasklist as secretary.demo
The Medical Secretaries inbox.
4
Role B
Same Tasklist as finance.demo
Different inbox. RBAC is live, not designed.
5
Bad input
Open a form, submit it empty
Required and format validation stop it.
6
Persist
run-1-write, close, then run-2-read
7 of 7, across two JVMs.
7
Evidence
Open the acceptance run log
The run log, dated, with its case count.
If the cluster does not start: play the recording, keep the log and screenshots on the slide. We do not gamble live.
Notes: 【谁讲】peter 操作，finn 讲解；【时长】150 秒
英文（每步一句，照着说）：
1 — Seven process definitions and sixty-nine forms, one command.
2 — A referral instance is now running in Operate.
3 — This is the Tasklist for a medical secretary.
4 — Same Tasklist, different inbox. The role is doing the filtering, not the UI.
5 — Submit the form empty and it is refused: required and format validation.
6 — Process one writes and exits; process two reads back. Seven of seven.
7 — This is the acceptance run on the final build, with its date.
中文提示：peter 只操作不说话，finn 说。第 4 步停 2 秒——这是整个 demo 的最高点。
【降级】集群起不来就放录屏，不要现场赌。录屏提前录在桌面，文件名 demo-backup.mp4。
【脱稿必说】第 4 步：同一个 Tasklist，换个人登录，收件箱不一样。
【追问三连】
Q: 能现场换个流程跑吗？ A: 能，但演示只跑转诊主链路；其他流程见 backup A3 的清单。
Q: 数据库里的数据能现场查吗？ A: 能，PersistenceCheck dump 按 episode 打印。
Q: 为什么演示里没有外部系统？ A: 四个外部服务都是模拟的，这是页 14 的已知限制。

## Slide 11
FURTHER DEVELOPMENT · CHANGE 5 OF 5
Change 5 — the acceptance run, including the one that failed
peter
A criterion that has never failed has never been tested. We keep the failed run in the record.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
11
Run | Date | Definitions | Cases | Incidents | Status
Initial release (tag sr2) | 26 September 2026 | 6 | 18 / 18 | 0 | Baseline — the run behind the initial release
Second-release rerun | 15 October 2026 | 7 | 7 cases hit UNHANDLED_ERROR_EVENT | 4 | Diagnosed and fixed
Second-release verification | October 2026 | 7 | per change: validator clean, 41 unit tests, 7/7 persistence, 0 vs 785 RBAC | — | Verified change by change, not re-run in full
What the failed run told us
– Three tasks raised the same error: T_NotifyReferralOutcome, T_SendAppointmentLetter, T_RedirectReferral.
– Seven cases hit it before the run died with ECONNRESET.
– Cause: the worker fleet was not subscribed when the run started, so the job was never picked up.
– All three are outbound messages, so it was one registration gap, not three separate defects.
– Fixed; the same cases pass when the fleet is up first.
Why we keep it, and what it costs us
– The rubric asks for validation evidence, not for a clean history.
– The 18-case run belongs to the initial release and stays visible as its baseline.
– We did not complete a full re-run on the final build. Each change is verified by its own check instead — a narrower claim than a full run, and we say so.
– The 15 October run is retained as evidence rather than re-run until it passed.
Three rows, three different strengths of claim. Only the first is a full end-to-end run. The third is proportionate to what changed — and we would rather show four targeted checks than one run we did not complete.
Notes: 【谁讲】peter；【时长】55 秒
英文：Three rows, three different strengths of claim. The first is the full eighteen-case run on the initial release, the twenty-sixth of September, six definitions, no incidents. The second is the fifteenth of October, where seven cases hit the same error on three tasks and the run died — we diagnosed it, the worker fleet was not subscribed when the run started, and fixed it. The third row is not a full re-run. It is four targeted checks, one per change. That is a narrower claim than a full run, and we would rather say so than imply we had one.
中文提示：**不要念第三行那一长串**，只说"第三行不是完整重跑，是四个定向检查"。第三行是这一页的诚实点，也是 25% 那一项要的 proportionate validation。
【脱稿必说】只有第一行是完整端到端跑；第三行是四个定向检查，比完整重跑弱，我们如实说。
【追问三连】
Q: 第二版到底跑过没有？ A: 没有跑完整 18 个用例。跑的是每个改动对应的定向检查：模型 validator、41 单测、7/7 持久化、RBAC 0 vs 785。
Q: 为什么不重跑？ A: 重跑需要集群、worker、表单全部就位并重放 18 个实例；时间用在四个改动各自的证据上更划算。
Q: 那 SR4 说"validated improvements"怎么成立？ A: 每个改动的受影响行为都被验证过；未做的是回归级的全量重跑，这一条写在 p14。

## Slide 12
FURTHER DEVELOPMENT · IMPACT
What the second release changed, in nine numbers
max
Every value on the right is checkable in the repository; the left column is what the September review saw.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
12
 | September (initial release) | October (second release) | Where to check
Model family | 3 fragments, inconsistent pool names | 4 models, one participant register | 02_BPMN_Models
Process definitions | 6 | 7 | deploy-all.mjs
Camunda Forms | 68 | 69 | 03_Forms
Form control types | 2 (text, checkbox) | 6, with 115 validations | form-field-change-log.md
Implicit parallel splits | 2 undetected | 0, both given explicit gateways | defect-log.md DEF-17, DEF-18
Role-based access | off — all roles, one inbox | on — 0 vs 785 tasks, 0 failures | rbac/task-visibility.json
Persistence | in-memory maps | H2, 4 tables, 7/7 across processes | persistence/run-2-read.txt
Verification | 18 acceptance cases, 6 definitions | 18 cases plus validator, 41 unit tests, RBAC and persistence checks | 05_Test_Evidence
Failed-run history | not recorded | kept, with cause and fix | acceptance-rerun.log
Notes: 【谁讲】max；【时长】30 秒
英文：Nine rows. Left is what the September review saw. Right is what is in the repository now. The last two rows are the acceptance status and the fact that we now keep a failed run instead of overwriting it.
中文提示：这一页是给记分表看的，不要细讲。念左边三个数字、右边三个数字，然后翻页。
【脱稿必说】左边是九月评审看到的，右边是现在仓库里能查到的。
【追问三连】
Q: 哪个变化最大？ A: RBAC：从"所有角色一个收件箱"到"0 对 785"。
Q: 为什么多了一个流程定义？ A: PR_ReferringOrganisation，转诊方视角，九月之后补的。
Q: 表单为什么只多一个？ A: 68 个是重写，新增的只有 form-register-referral-landscape。

## Slide 13
EVALUATION OF THE PROJECT PLAN · 25%
Planned against actual: where 196 planned hours met 128 nominal hours
henry
Sprint 3 was planned at 116 hours against 80 nominal. Sprint 4 at 80 against 48. Both overran on the metric we set ourselves.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
13
Sprint | Planned | Nominal capacity | Over nominal | Delivered
Sprint 3 (13–19 Oct) | 116 h | 80 h | +36 h | v0.9 — 3 of 6 review goals met
Sprint 4 (20–22 Oct) | 80 h | 48 h | +32 h | v1.0 — 5 changes, both evaluations
Cause 1 — an abstraction level agreed late
– Sprint 3 spent its first half deciding how many strategic models there should be.
– Consequence: the SR model, the alignment narrative and the acceptance evidence all missed SR3.
– v0.9 was presented with 3 of 6 goals met.
Cause 2 — deployment-only defects
– Three XSD sequence violations and one form-binding defect appeared only at deployment.
– They were not in the plan, because the plan assumed the Modeler's parse was sufficient.
– Consequence: Sprint 4 lost capacity to defects nobody had estimated.
Consequence — what we dropped
– P-11, an automated RBAC regression suite: no capacity left after the re-scope.
– P-10, urgency rules: blocked, not dropped — no rule was issued to us.
– Final integration landed in the last two days of Sprint 4.
Net position: 196 hours were planned against 128 hours nominal — a 53% over-commitment made at planning time, not at delivery.
Sprint 4 was planned at 167% of nominal capacity, so the final integration landing in the last two days was a consequence of the plan we wrote, not a surprise that arrived.
Notes: 【谁讲】henry；【时长】70 秒
英文：We planned Sprint 3 at a hundred and sixteen hours against eighty nominal, and Sprint 4 at eighty against forty-eight. Both overran. Two causes. First, we spent the first half of Sprint 3 arguing about how many strategic models there should be, so the SR model, the narrative and the acceptance evidence all missed SR3. Second, three XSD violations and a form-binding defect were only visible at deployment; nobody had estimated them. The consequence is that P-11 was dropped for capacity and the final integration landed in the last two days.
中文提示：这一页是 25%，讲慢一点。三个卡片各一句原因，最后一句"integration 落在最后两天"要是重点。
【脱稿必说】两条超支原因：抽象层级定得晚；部署级缺陷没被估进计划。
【追问三连】
Q: 116 小时是不是估高了？ A: 估高了也没用——实际还是不够，因为缺陷是计划外的。
Q: 为什么不砍范围？ A: 砍了：P-11 被砍，P-10 被挂起；没砍的是两份评估。
Q: 80 小时对 48 小时，是不是本来就不可能？ A: 是。我们把 nominal 当上限在排，这是排期方法的问题。

## Slide 14
EVALUATION AND LIMITATIONS
Three lessons we would carry forward, and six things we still do not claim
finn / henry
The right-hand column is the one we want to be marked on.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
14
Carry forward
– Rehearse integration at mid-sprint, not at the end
– Both sprints ended with integration inside the last two days, and both times the defects it found were the expensive ones.
– Build the test harness before the exception paths are specified
– The 18 cases were written after the model changed, so every model change cost a test change.
– Treat documentation as scheduled work, not as slack
– The traceability table and the evaluations were the two items that slipped first and hurt most.
– Freeze, tag and re-run before the last day, not on it
– The final acceptance run, the tag and the re-exported figures were still open on the morning of hand-in. They should have been planned work with an owner and a date.
What we do not claim | Why
Enforced RBAC with an automated regression suite | P-11 dropped for capacity; verified by inspection
Audit records immutable at database level | Append-only API and table; no DB grants
Management reporting output | The monthly timer has not elapsed
Live integration with any external provider | All four services are simulated
A tested availability or downtime procedure | No procedure exists to test
Two processes driven end to end | Enquiry and reporting deploy but were not driven
Every row in the right-hand table is a claim we could have made and chose not to. The one that matters most is the first: role-based access now works, and we still cannot prove automatically that it keeps working.
Notes: 【谁讲】finn 讲左，henry 讲右；【时长】45 秒
英文（finn）：Three lessons. Rehearse integration mid-sprint — both times the expensive defects were found in the last two days. Build the test harness before the exception paths are fixed, because every model change then costs a test change. And treat documentation as scheduled work — the trace and the evaluations were what slipped first.
英文（henry）：On the right, six things we still do not claim. They are on the slide because a claim we cannot evidence is worth less than a gap we can name.
中文提示：左边三条是"下次怎么做"，右边六条是"这次没做到"。右边每一行都要能一句话讲出来。
【脱稿必说】右边六条里，只有一条是被外部条件挡住的（报告要等一个月），其余是我们自己的容量问题。
【追问三连】
Q: 哪一条最该先补？ A: RBAC 的自动化回归——它是唯一一条"已经做对但没法自动证明"的。
Q: 审计不可变到底做到什么程度？ A: 表是 append-only，API 没有改删方法；但没有数据库层权限。
Q: 两个流程为什么没跑？ A: 18 个用例压在转诊主链路上；enquiry 和 reporting 只验证了部署。

## Slide 15
CONCLUSION
What we claim, what we do not, and where we would take it next
max
The second release is scoped against the feedback, evidenced against the baseline, and honest about what it still cannot do.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
15
We claim
– Five changes, each traceable to a feedback item and to a repository artefact
– Role-based routing and a database that survive a restart, both with evidence
– A re-runnable acceptance harness that records a failed run as well as a passing one
We do not claim
– Live external integration, management reporting output, or a tested downtime procedure
– Audit immutability below the application layer
– An automated RBAC regression suite
Next release, in priority order
– 1 RBAC regression suite — the only gap we have already fixed but cannot auto-prove
– 2 Replace the four simulated services with one real provider
– 3 Point the database at a server instance; the code is already plain JDBC
Discussion we would welcome
– Is an acceptance harness that has only ever passed worth more, or less, than one that has failed and been fixed?
– Should role-based access be evidenced by automated regression, or is a design inspection sufficient at this stage?
– How far should external integration go before the simulated boundary stops being defensible?
References
Camunda (2024) Camunda 8 Documentation. · Dalpiaz, F., Franch, X. and Horkoff, J. (2016) 'iStar 2.0 language guide', arXiv:1605.07767. · H2 Database Engine (2024) H2 Documentation. · Horkoff, J. and Yu, E. (2016) 'Interactive goal model analysis for early requirements engineering', Requirements Engineering, 21(1), pp. 29–61. · Object Management Group (2011) Business Process Model and Notation (BPMN) v2.0. · Recker, J. (2010) 'Opportunities and constraints: the current struggle with BPMN', Business Process Management Journal, 16(1), pp. 181–201. · Schwaber, K. and Sutherland, J. (2020) The Scrum Guide. · UWE Bristol (2026) Case Study: Hospital Patient Referral, Treatment and Administration System.
Thank you — questions welcome. Four backup pages follow: A1 the requirements trace, A2 the acceptance criteria, A3 the model inventory, A4 the demo fallback.
Notes: 【谁讲】max（收尾，全组接问题）；【时长】30 秒
英文收尾：To close. Five changes, each traceable to feedback and to an artefact in the repository. Two capabilities that survive a restart and a role change. And six things we still do not claim. The three questions at the bottom are the ones we would most like to argue about. Thank you.
中文提示：三个讨论点是引导师提问的方向，提前准备答案。念到"six things we still do not claim"时指一下右边。
【脱稿必说】五个变化、两个新能力、六个不声称。
【追问三连】
Q: 如果再做两周，先做什么？ A: 三条按顺序：RBAC 回归、换一个真外部服务、数据库换服务器版。
Q: 最不满意哪一点？ A: 集成落在最后两天——这是流程问题，不是技术问题。
Q: 团队怎么分工？ A: max 集成与 BPMN、finn 外部 worker 与 i*、peter 表单与测试、henry 需求与文档。

## Slide 16
BACKUP A1 · REQUIREMENTS TRACE
44 requirements: 28 fully supported, 12 partly, 2 not supported, 2 out of scope
backup
Full table in UFCEP4-0-3 Task 03. Shown here only if asked.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
16
Verdict | Count | Meaning | Example
Fully supported | 28 | Traced to a strategic activity, an i* element and a deployed artefact | REQ-09 the 14-day telephone rule — gateway, form field, TC-06
Partly supported | 12 | Traced, but one layer is missing or evidenced by inspection only | REQ-37 audit immutability — append-only API, no DB grants
Not supported | 2 | In scope, no implementation | Management reporting output — timer has not elapsed
Out of scope | 2 | Deliberately outside the first two releases | Live external integration
Notes: 【用途】备用页。老师问「需求覆盖得怎么样」或「哪些没做到」时翻到这里。
44 条：28 全支持 / 12 部分 / 2 不支持 / 2 范围外。

## Slide 17
BACKUP A2 · ACCEPTANCE CRITERIA
20 original criteria rewritten as 28 measurable ones, in four families
backup
The four worked examples below are the ones we usually get asked about.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
17
11
normal path
9
exception path
5
business rule
3
non-functional
Why the original twenty could not fail
– They described activities, not outcomes — "the referral is handled".
– Only two carried a threshold, so eighteen had no way to be false.
– Nine exception requirements had no criterion at all.
– Non-functional needs were one unmeasurable line.
AC-R-12 — the one worth memorising
– Given a payment the provider took but did not confirm,
– when no confirmation is returned,
– then the transaction is marked for investigation
– and no second payment request is raised.
– Traces to REQ-23 · BR-06 · TC-16
Notes: 【用途】备用页。老师问「28 条怎么来的」「哪些不可测」时用。
AC-R-12 是全套里最值得背的一条：付款成功但确认丢失 → 标记调查，不再发起第二次付款。

## Slide 18
BACKUP A3 · INVENTORY
Four models, seven definitions, sixty-nine forms — the counts behind every slide
backup
Generated from the .bpmn and .form files on 20 October 2026; see model-inventory.md.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
18
Model | Flow nodes | Lanes | Message flows | Process definition(s)
S1 Strategic landscape | 25 | — | 15 | PR_Landscape
S2 Referral to authorisation | 37 | 7 | 9 | PR_ReferralToAuthorisation
S3 Treatment to aftercare | 79 | 7 + 3 + 1 | 13 | PR_TreatmentToAftercare, PR_EnquiryHandling, PR_ManagementReporting
O1 Operational merged | 60 | 8 | 15 | PR_Operational_Merged, PR_ReferringOrganisation
Total | 201 |  | 52 | 7 definitions · 69 Camunda Forms
Not driven end to end by the acceptance run: PR_EnquiryHandling and PR_ManagementReporting. Both deploy and start; neither was exercised by the 18 cases.
Notes: 【用途】备用页。老师问「具体几个」时用。
注意最后一行红字：两个流程只验证了部署，没有走完用例——主动说。

## Slide 19
BACKUP A4 · DEMO FALLBACK AND CODE MAP
If the cluster will not start, and where each part of the run lives
backup
The recording is a fallback, not a substitute: the log and the screenshots stay on the slides either way.
UFCEP6-0-3 · Hospital Patient Referral, Treatment and Administration System
19
Step | If live | If not live | Artefact it produces
Deploy | deploy-all.mjs | recorded clip 00:00–0:40 | 7 definitions, 69 forms in Operate
Start | Start Patient referral | recorded clip 00:40–1:05 | one running instance
RBAC | two logins, two inboxes | two screenshots (to be re-taken) | task-visibility.json
Validation | empty form submit | recorded clip 01:20–1:40 | form error message
Persistence | write, exit, read | run-2-read.txt on screen | 7/7 checks
Evidence | open the run log | acceptance-run.log on screen | run date, 18 cases, incidents
Notes: 【用途】备用页。集群起不来就翻到这里，按第二列执行，第三列是替代方案。
录屏要提前录好放桌面：demo-backup.mp4。